INFORMATICS AND COMPUTATIONAL SCIENCE

UNIVERSITY COLLEGE OF SCIENCE,

MOHANLAL SHUKHADIA UNIVERSITY, UDAIPUR

BACHELOR OF COMPUTER APPLICATION

( A Choice Based Credit System )

BCA-6th  SEMESTER

2023 – 24

[BATCH-A]

PROGRESS REPORT ON

ON

“CareerVista”

Submitted To :-                                                       Submitted By :-

Mr. Jitesh Kumar                                                 Mr. Anand Dubey

### Name of the Student:

### Anand Dubey

### 2. Name and Address of the Organization:

### 3. Division/Department in Which Working:

### 4. Name and Designation of the Supervisor:

### 5. Title of the Project:

### “CareerVista”

### 6. Technology on Which Working:

MERN Stack (MongoDB, Express.js, React.js, Node.js)

### 7. Software Tools Being Used:

- MongoDB - Visual Studio Code - Postman (for API testing) - Git (for version control)

### 8. Period of Progress:

### [15th June to 15th July, 2024]

### 9. Description of Progress Made with Screenshots:

### Week 3 (15th June – 21st June): #### Frontend Development: Recruiter Profile: - Description: Created a profile component for recruiters where they can view and update their profile details. - Functionality: - Fetching recruiter data from the database. - Updating recruiter profile information. Employee Profile: - Description: Created a profile component for employees where they can view and update their profile details. - Functionality: - Fetching employee data from the database. - Updating employee profile information. Screenshots:

### Week 4 (22nd June - 30th June) #### Frontend Development: Post Job Component (Recruiter Panel): - Description: Implemented the logic and frontend for the post job component in the recruiter panel. - Functionality: - Allows recruiters to post jobs. - Retrieves job details from the user’s input and submits them to the backend. All Jobs Dashboard (Employee Panel): - Description: Developed the all jobs dashboard in the employee panel. - Functionality: - Displays all job listings. - Allows employees to apply for jobs with a cover letter. - Automatically fetches the employee's personal info and resume from their user details. Screenshots:

### Week 5 (1st July - 7th July): #### Backend Development: My Jobs Component: - Description: Implemented backend logic to manage job postings by recruiters. - Functionality: - Update job details. - Delete job listings. - Retrieve and display job applications received. #### Frontend Development: My Jobs Component (Recruiter Panel): - Description: Developed the "My Jobs" component in the recruiter panel. - Functionality: - Allows recruiters to view their posted jobs. - Provides options to update job details. - Enables deleting job listings. - Displays applications received for each job. Screenshots:

### Week 6 (8th July - 15th July): #### Backend Development: Applied Jobs and Application Management: - Description: Developed backend logic for managing job applications and recruiter responses. - Functionality: - Retrieve and display applications for recruiters. - Allow recruiters to accept or reject applications. - Send response messages to applicants upon acceptance or rejection. #### Frontend Development: Applied Jobs Component (Employee Panel): - Description: Created the applied jobs component where employees can see the responses from recruiters. - Functionality: - Displays job applications submitted by the employee. - Shows the status of each application (accepted, rejected, pending). - Shows response messages from recruiters. My Jobs Component (Recruiter Panel): - Description: Enhanced the "My Jobs" component to include application management. - Functionality: - Embedded application details within job listings. - Allows recruiters to accept or reject applications. - Enables sending response messages to applicants. Screenshots:

### Supervisor Review:

Remarks:

(Supervisor's signature here)